Project Plan: System-G

Phase 0: The Sandbox (Implementation Risk Validation)

Objective: To build and validate a structurally sound software application capable of executing trades without engineering failure.

- Task 1: Environment Setup

  - Initialize a local project directory.

  - Initialize a Git repository (git init).

  - Set up a Python virtual environment.

  - Install required libraries: alpaca-trade-api-py, pandas.

  - Create accounts for a paper-trading broker (e.g., Alpaca).

- Task 2: Implement Configuration Module (config.py)

  - Create the file.

  - Define and populate all necessary variables: API keys, base URL (for paper trading), ticker, quantity, log file path.

- Task 3: Implement API Client Module (api_client.py)

  - Create the file.

  - Implement the AlpacaClient class.

  - Implement all methods as specified in the architecture: get_latest_price, submit_order, get_open_position_qty.

  - Ensure all external calls are wrapped in robust try/except blocks with detailed error logging.

- Task 4: Implement Strategy Module (strategy.py)

  - Create the file.

  - Implement the MovingAverageCrossover class.

  - Implement the get_signal method, which fetches historical data and returns 'BUY', 'SELL', or 'HOLD'.

- Task 5: Implement Main Module (main.py)

  - Create the file.

  - Implement the initialization sequence: import configs, set up logging, instantiate client and strategy objects.

  - Implement the main control loop with a defined frequency (time.sleep).

  - Implement the core decision matrix based on the signal and current position.

  - Ensure all actions and state changes are logged to the specified file.

- Task 6: Continuous Deployment & Validation

  - Execute the main.py script.

  - Monitor the application and the output log file.

  - Run the system until the success metric is met: 50 consecutive, error-free order cycles.

  - Archive the final, validated code with a git tag.

Phase 1: The Spark Test (Interface Risk Validation)

Objective: To quantify real-world transaction costs and validate the system's performance in a live environment.

- Task 7: Live Environment Setup

  - Open and fund a live brokerage account with the predefined "experiment cost" (< ₹50,000).

  - Obtain live API credentials.

- Task 8: Reconfigure and Deploy P0-Validator

  - Create a new branch in Git for the live configuration.

  - Update the config.py file with the live API credentials and URL.

  - Deploy the exact same, validated code from Phase 0.

- Task 9: Live Execution & Data Acquisition

  - Execute the reconfigured main.py script.

  - Run the system for a predefined period (e.g., one week or until a sufficient number of trades are executed).

  - Securely archive the log file generated during this period.

- Task 10: Analyze Friction Data

  - Write a separate analysis script (e.g., a Jupyter Notebook).

  - Parse the live log file to extract order submission times, fill times, and execution prices.

  - Calculate the average slippage, execution latency, and total commission costs.

  - The output of this task is a set of calibrated parameters for transaction costs.

The Offline R&D Workflow (Alpha Generation)

Objective: To develop and rigorously backtest a hypothetically profitable predictive model. This runs in parallel but its final step depends on Task 10.

- Task 11: Historical Data Acquisition

  - Acquire a comprehensive historical dataset for the target market/assets. Store it locally in an efficient format (e.g., Parquet).

- Task 12: Setup Local R&D Environment

  - Install necessary libraries: JupyterLab, scikit-learn, Backtrader (or another backtesting framework).

- Task 13: Feature Engineering & Model Training

  - Using Jupyter Notebooks, explore the historical data.

  - Engineer features and train one or more predictive models.

- Task 14: Backtesting & Validation

  - Configure the backtesting framework using the friction parameters derived from Task 10.

  - Run the trained model on out-of-sample historical data.

  - Iterate on Task 13 and 14 until a model meets the minimum required performance metrics (e.g., positive Sharpe Ratio, D_max within acceptable limits).

- Task 15: Package the Alpha Model

  - Translate the final, validated model logic from the Jupyter Notebook into a clean, production-ready strategy.py file.

Phase 2: The Practical Launch (Model Risk Validation)

Objective: To deploy the predictive alpha model with minimum viable capital and validate its profitability in live trading.

- Task 16: System Integration & Final Configuration

  - Replace the non-predictive strategy.py from Phase 0 with the new, validated strategy.py from Task 15.

  - Configure the config.py file with the appropriate tickers and trading parameters for the new strategy.

  - Fund the live brokerage account with the calculated minimum viable capital (≈ 5-6 Lakhs).

- Task 17: Deploy P1-AlphaSystem

  - Deploy the fully integrated system to its operational environment (e.g., a cloud VPS).

  - Execute the main.py script.

- Task 18: Continuous Monitoring & Performance Review

  - Continuously monitor the system's log files and the brokerage account.

  - On a regular basis (e.g., weekly), analyze the live performance metrics and compare them to the backtested results.

  - The system remains in this phase indefinitely, generating returns and providing data for future improvements.

This is the complete task list. Each task is a prerequisite for the next. There are no shortcuts.